# Use this as your run order. Each stage includes:

# Dwellio Codex Execution Sequence

## Stage 0 — Create the repo foundation and guardrails

### Objective

Set up the project structure, tooling, environment management, migration workflow, and core conventions before any feature work begins.

### Build in this stage

- monorepo or organized repo structure

- package manager setup

- TypeScript setup

- Python ETL environment

- PostgreSQL + PostGIS configuration

- migration framework

- env file structure

- linting / formatting

- test framework

- basic README

- docs folder

- config folder for county adapters

### Must be true before moving on

- project boots locally

- database connects

- migrations can run

- PostGIS is enabled

- app and ETL folders exist

- one command can start local dev

### Prompt for Codex

Use the master spec as the canonical architecture document.

Stage 0 objective:

Create the repo foundation for Dwellio as a production-grade Texas property tax appeal platform.

Build:

- repo structure

- Next.js app

- backend/app API structure

- Python ETL service

- PostgreSQL connection setup

- PostGIS enablement

- migration tooling

- environment variable handling

- linting, formatting, testing setup

- docs scaffolding

- config scaffolding for county adapters

Constraints:

- modular monolith

- TypeScript for app/backend

- Python for ETL

- scalable folder structure

- no feature logic yet

- no fake business logic

- keep all code production-oriented

Deliver:

- repo tree

- all setup files

- starter scripts

- local run instructions

- migration baseline

## Stage 1 — Build the core canonical database schema

### Objective

Create the stable schema backbone first. No ingestion logic yet.

### Build in this stage

- counties

- appraisal_districts

- source_systems

- source_files

- ingestion_jobs

- validation_results

- lineage_records

- parcels

- parcel_identifiers

- parcel_addresses

- parcel_year_snapshots

- property_characteristics

- improvements

- land_segments

- value_components

- exemption_types

- parcel_exemptions

- taxing_units

- tax_rates

- parcel_tax_unit_assignments

- parcel_geometries

- taxing_unit_boundaries

- deed_records

- deed_parties

- parcel_owner_periods

- current_owner_rollups

- search_documents

- protest_cases

- evidence_packets

- valuation_runs

- case_outcomes

- override tables

### Must be true before moving on

- all schema migrations run cleanly

- indexes exist

- foreign keys work

- seed tables populate

- no redesign needed for Harris or Fort Bend

### Prompt for Codex

Use the master spec as the source of truth.

Stage 1 objective:

Implement the full canonical database schema and migrations for Dwellio.

Build:

- all core tables defined in the master spec

- indexes

- foreign keys

- enum strategy where appropriate

- PostGIS geometry support

- override tables

- seed data for counties, appraisal districts, exemption types, basic unit types

Requirements:

- SQL-first migrations

- keep schema normalized

- version-safe and tax-year aware

- do not skip lineage, validation, ingestion ops, or GIS tables

- no app screens yet

Deliver:

- migration files in execution order

- seed scripts

- schema documentation comments where useful

- a short test script proving migration success

## Stage 2 — Build the ingestion framework and adapter architecture

### Objective

Create the reusable ingestion engine before building any county-specific importer.

### Build in this stage

- adapter interface

- ingestion job runner

- raw file acquisition abstraction

- raw file metadata tracking

- staging table pattern

- parse pipeline

- normalize pipeline

- validate pipeline

- publish pipeline

- rollback hooks

- dry-run support

- job status logging

### Must be true before moving on

- a dummy dataset can flow raw → staging → canonical

- jobs can succeed/fail cleanly

- validation errors can be stored

- publish versioning exists

### Prompt for Codex

Use the master spec as the source of truth.

Stage 2 objective:

Build the ingestion framework and county adapter architecture for Dwellio.

Build:

- county adapter contract/interface

- ingestion job orchestration

- raw file acquisition abstraction

- raw file storage metadata handling

- staging table loading pattern

- normalization pipeline pattern

- validation execution framework

- publish/versioning workflow

- rollback hooks

- dry-run mode

Requirements:

- county-specific logic must live in adapters

- framework must support Harris and Fort Bend without redesign

- jobs must be idempotent and auditable

- structured logs for each stage

- do not implement actual Harris/Fort Bend parsing yet beyond placeholders

Deliver:

- ingestion framework code

- adapter base classes/interfaces

- sample dummy adapter

- job runner

- example end-to-end flow with fixture data

## Stage 3 — Create county configuration files and field dictionaries

### Objective

Define county behavior through config before parsing real county data.

### Build in this stage

- config/counties/harris/datasets.yaml

- config/counties/harris/field_mappings.yaml

- config/counties/fort_bend/datasets.yaml

- config/counties/fort_bend/field_mappings.yaml

- machine-readable canonical field dictionary

- dataset dependency rules

- null handling rules

- transformation hints

### Must be true before moving on

- Codex can point to config instead of hardcoding field names

- field mapping is reviewable

- dataset types are explicit

### Prompt for Codex

Use the master spec as the source of truth.

Stage 3 objective:

Create county configuration files and the canonical field dictionary.

Build:

- dataset config files for Harris and Fort Bend

- field mapping config files for Harris and Fort Bend

- canonical field dictionary storage and seed data

- dataset dependency definitions

- null handling definitions

- transformation notes structure

Requirements:

- no county field names hardcoded in core logic

- config must be easy to extend to future counties

- include comments or docs describing intended use

Deliver:

- YAML or JSON config files

- field dictionary schema + seed data

- documentation showing how adapters consume these mappings

## Stage 4 — Implement the Harris County adapter end-to-end

### Objective

Make one county work completely before touching Fort Bend.

### Build in this stage

- Harris dataset acquisition logic

- Harris staging parsers

- Harris normalization mapping

- Harris validation rules

- Harris publish routine

- Harris rerun workflow

- Harris fixture-based tests

### Must be true before moving on

- one Harris tax year loads successfully into canonical tables

- parcel rows, characteristics, exemptions, and source lineage exist

- validation results render correctly

### Prompt for Codex

Use the master spec as the source of truth.

Stage 4 objective:

Implement the Harris County adapter end-to-end.

Build:

- source registry entries for Harris

- Harris adapter module

- dataset acquisition hooks

- staging parsers

- canonical normalization transforms

- validation rules

- publish workflow

- rerun workflow

- fixture-based tests

Requirements:

- use adapter framework and config files

- no hardcoding into canonical layer

- preserve provenance

- retain tax-year versioning

- make it easy to inspect row counts and failed records

Deliver:

- working Harris adapter

- tests

- sample local run command

- documentation for Harris ingestion workflow

## Stage 5 — Implement the Fort Bend adapter end-to-end

### Objective

Prove the framework is truly multi-county, not Harris-specific.

### Build in this stage

- Fort Bend dataset acquisition logic

- Fort Bend staging parsers

- Fort Bend normalization mapping

- Fort Bend validation rules

- Fort Bend publish routine

- Fort Bend tests

### Must be true before moving on

- Fort Bend loads successfully without schema changes

- differences from Harris are handled via adapter/config

- framework survives second county cleanly

### Prompt for Codex

Use the master spec as the source of truth.

Stage 5 objective:

Implement the Fort Bend adapter end-to-end using the existing ingestion framework.

Build:

- source registry entries for Fort Bend

- Fort Bend adapter module

- staging parsers

- canonical normalization transforms

- validation rules

- publish workflow

- rerun workflow

- fixture-based tests

Requirements:

- do not redesign canonical schema

- do not add county-specific hacks into core tables

- solve differences through adapter/config layers

- prove the framework supports multiple counties correctly

Deliver:

- working Fort Bend adapter

- tests

- documentation for Fort Bend ingestion

- brief note on any source differences handled by adapter logic

## Stage 6 — Build the tax unit and tax rate subsystem

### Objective

Support actual parcel-level tax calculations with component rates.

### Build in this stage

- taxing unit reference management

- tax rate ingestion support

- rate versioning by year

- parcel-to-tax-unit assignment engine

- effective tax rate rollup view

- tax component breakdown view

- missing-assignment QA rules

### Must be true before moving on

- a parcel can show county/city/school/MUD component rates

- total effective rate is computed from components

- confidence scoring exists

- missing school district or MUD assignment is detectable

### Prompt for Codex

Use the master spec as the source of truth.

Stage 6 objective:

Build the tax unit, tax rate, and parcel-to-tax-unit assignment subsystem.

Build:

- taxing_units workflows

- tax_rates ingestion support

- parcel_tax_unit_assignments engine

- assignment precedence logic

- confidence scoring

- effective tax rate derived views

- component rate breakdown views

- QA checks for missing or conflicting assignments

Requirements:

- version everything by tax year

- support county, city, school district, MUD, and special district types

- allow GIS-based assignment and manual override later

- do not flatten rates into one opaque parcel field

Deliver:

- schema additions if needed

- assignment engine code

- derived views

- tests

- admin-readable outputs for debugging assignment coverage

## Stage 7 — Build GIS support and spatial assignment logic

### Objective

Handle school districts, MUDs, and special districts correctly.

### Build in this stage

- geometry ingestion helpers

- boundary ingestion

- centroid + polygon storage

- spatial join utilities

- parcel-to-boundary assignment support

- GIS QA checks

### Must be true before moving on

- spatial assignment can work when direct mappings do not

- school district / MUD assignment can be derived geographically

- invalid geometries are handled

### Prompt for Codex

Use the master spec as the source of truth.

Stage 7 objective:

Build GIS support and spatial tax-unit assignment utilities.

Build:

- PostGIS helper functions

- parcel geometry ingestion support

- taxing unit boundary ingestion support

- centroid and geometry storage

- spatial join assignment utilities

- GIS QA checks and geometry validation

Requirements:

- support parcel centroid and polygon workflows

- support school district and MUD boundary use cases

- keep GIS logic modular and auditable

- integrate with parcel_tax_unit_assignments framework

Deliver:

- GIS ingestion utilities

- spatial assignment functions

- tests with fixture geometries

- documentation for GIS-based assignment logic

## Stage 8 — Build the exemption normalization and annual rollup logic

### Objective

Represent Texas exemptions correctly enough to avoid future rework.

### Build in this stage

- exemption type seed set

- exemption normalization logic

- parcel exemption rollup view

- homestead/over65/disabled/freeze flags

- annual exemption summaries

- QA checks for suspicious exemption patterns

### Must be true before moving on

- a parcel can carry multiple exemptions for one year

- exemption outputs are reviewable

- future tax computation logic can rely on the structure

### Prompt for Codex

Use the master spec as the source of truth.

Stage 8 objective:

Build exemption normalization and annual parcel exemption rollups.

Build:

- normalization logic for parcel exemptions

- exemption type master seed data

- parcel_exemption_rollup_view

- summary flags for homestead, over65, disabled, disabled veteran, freeze

- QA checks for missing or conflicting exemption data

Requirements:

- support multiple exemptions per parcel per year

- preserve raw exemption codes

- do not flatten everything into a single amount only

- build for future tax computation support

Deliver:

- normalization code

- derived views

- tests

- documentation for exemption handling

## Stage 9 — Build deed ingestion hooks and ownership reconciliation

### Objective

Separate raw ownership evidence from current-owner rollup logic.

### Build in this stage

- deed record ingestion support

- deed party extraction

- deed-to-parcel linking support

- owner timeline generation

- current owner rollup derivation

- confidence scoring

- manual override support

### Must be true before moving on

- deed records can coexist with CAD owner names

- current-owner summary is derived, not blindly overwritten

- ownership lineage is preserved

### Prompt for Codex

Use the master spec as the source of truth.

Stage 9 objective:

Build deed ingestion support and ownership reconciliation logic.

Build:

- deed_records ingestion support

- deed_parties extraction

- deed-to-parcel linking utilities

- parcel_owner_periods generation

- current_owner_rollups derivation

- confidence scoring

- manual override hooks

Requirements:

- do not overwrite raw CAD owner values

- preserve source lineage

- support temporal conflict between deed timing and CAD snapshots

- make reconciliation auditable and explainable

Deliver:

- ownership reconciliation code

- derived owner views

- tests

- admin/debug tooling hooks

## Stage 10 — Build derived parcel summary views

### Objective

Create the internal data products the app will actually use.

### Build in this stage

- parcel_summary_view

- parcel_effective_tax_rate_view

- parcel_tax_estimate_summary

- parcel_owner_current_view

- parcel_data_completeness_view

- parcel_search_view

### Must be true before moving on

- core parcel screens can be powered from stable derived views

- app code no longer needs to touch raw canonical joins directly

- completeness scoring exists

### Prompt for Codex

Use the master spec as the source of truth.

Stage 10 objective:

Build the derived parcel summary views used by the application and admin tools.

Build:

- parcel_summary_view

- parcel_effective_tax_rate_view

- parcel_tax_estimate_summary

- parcel_owner_current_view

- parcel_search_view

- parcel_data_completeness_view

Requirements:

- derived views must use canonical tables only

- expose enough fields for public parcel summary and internal admin review

- include warning flags and completeness scoring where specified

Deliver:

- SQL/view definitions

- tests or validation queries

- documentation of each view’s purpose

## Stage 11 — Build search architecture and parcel lookup API

### Objective

Get the highest-value user interaction working: fast parcel search.

### Build in this stage

- address normalization

- search document generation

- trigram/fuzzy matching

- account-number exact match

- owner-name fallback

- autocomplete API

- parcel summary API

### Must be true before moving on

- search is fast and useful

- address lookups work against normalized parcel data

- parcel detail retrieval is stable

### Prompt for Codex

Use the master spec as the source of truth.

Stage 11 objective:

Build the parcel search subsystem and parcel lookup API.

Build:

- address normalization pipeline

- search_documents build/rebuild process

- exact account-number search

- normalized address search

- fuzzy/trigram search

- owner name fallback search

- autocomplete endpoint

- parcel summary endpoint

Requirements:

- optimized for interactive search latency

- use derived search structures rather than direct heavy joins

- return ranked results with confidence signals

- support public-facing parcel lookup needs

Deliver:

- search indexing code

- API endpoints

- tests

- sample response payloads

## Stage 12 — Build admin ingestion and QA dashboard

### Objective

Make the data backbone operable, not just technically present.

### Build in this stage

- ingestion job dashboard

- validation results page

- source file page

- manual upload flow

- publish controls

- rollback controls

- assignment issue views

- data completeness dashboard

### Must be true before moving on

- an operator can run the system without reading code

- failed jobs are inspectable

- manual fallback works

### Prompt for Codex

Use the master spec as the source of truth.

Stage 12 objective:

Build the admin UI for ingestion operations, QA, and manual fallbacks.

Build:

- ingestion jobs dashboard

- job detail page

- validation results page

- source files page

- manual upload page

- publish/rollback controls

- parcel data completeness dashboard

- tax assignment issue views

Requirements:

- admin-only access

- clear operational UX

- structured display of counts, warnings, and errors

- support manual workflows when county automation fails

Deliver:

- admin pages

- API endpoints if needed

- role protection

- basic styling sufficient for ops use

## Stage 13 — Build the public parcel summary MVP

### Objective

Expose the first user-facing value from the backbone.

### Build in this stage

- search page

- parcel result page

- assessed/market value summary

- exemptions summary

- tax-rate breakdown

- owner summary with restricted exposure

- data-quality caveat flags

### Must be true before moving on

- a homeowner can search and view parcel tax data cleanly

- public pages do not expose sensitive internal fields

- the data backbone proves user value

### Prompt for Codex

Use the master spec as the source of truth.

Stage 13 objective:

Build the public-facing parcel search and parcel summary MVP.

Build:

- public search page

- parcel result page

- parcel summary card

- exemption summary display

- component tax rate breakdown display

- total effective tax rate display

- owner summary with appropriate privacy restrictions

- data caveat/warning display where confidence is limited

Requirements:

- use derived views and public-safe endpoints

- fast and clean UX

- no protest quote logic yet beyond structural placeholders

- prioritize correctness and clarity

Deliver:

- pages

- endpoints

- basic responsive UI

## Stage 14 — Build protest support foundation

### Objective

Prepare the operational layer for later quote generation and filing workflows.

### Build in this stage

- protest_cases

- evidence_packets

- evidence packet sections

- evidence packet comps

- valuation_runs

- comparable_sales schema

- case_outcomes

- admin case pages

### Must be true before moving on

- protest workflows have storage and admin surfaces

- evidence generation can be layered in later without schema changes

- valuation support exists structurally

### Prompt for Codex

Use the master spec as the source of truth.

Stage 14 objective:

Build the protest support foundation for Dwellio.

Build:

- protest case CRUD foundation

- evidence packet data structures

- evidence_packet_sections

- evidence_packet_comps

- valuation_runs

- comparable_sales schema

- case_outcomes

- internal admin pages for reviewing cases and packets

Requirements:

- do not implement full legal automation yet

- make the data model complete enough to avoid future schema redesign

- keep residential-only focus in MVP logic

Deliver:

- schema/migrations if needed

- backend code

- basic admin pages

- tests

## Stage 15 — Build docs, runbooks, and test coverage

### Objective

Lock the platform into something maintainable.

### Build in this stage

- architecture docs

- county adapter docs

- ingestion framework docs

- ops runbook

- rollback instructions

- local dev instructions

- fixture datasets

- integration tests

- smoke tests

### Must be true before moving on

- another developer could run and maintain the system

- critical flows are testable

- operations are documented

### Prompt for Codex

Use the master spec as the source of truth.

Stage 15 objective:

Complete documentation, runbooks, fixtures, and test coverage for the Dwellio MVP backbone.

Build:

- architecture docs

- canonical schema docs

- ingestion framework docs

- Harris adapter docs

- Fort Bend adapter docs

- tax assignment docs

- exemption docs

- owner reconciliation docs

- search docs

- ops runbook

- fixture datasets

- integration tests

- smoke tests

Requirements:

- docs must match implemented code

- focus on maintainability and reproducibility

- include step-by-step local run instructions

Deliver:

- docs

- fixtures

- tests

- final implementation summary

# How to use this sequence correctly

Run Codex one stage at a time.

At the end of each stage, require Codex to give you:

- files created

- migrations added

- commands to run

- what to test

- what passed

- what remains blocked

Then move to the next stage only after the prior stage is clean.

## Important execution rule

Do not let Codex jump ahead to:

- quote engine

- valuation engine

- sales comp automation

- evidence packet automation

- user signup funnels

until Stages 0–13 are structurally sound.

Those later layers depend on this backbone.

## Best practical workflow

Keep the master spec in the repo as a permanent reference file, then paste only the relevant stage prompt into Codex for each step.